## Slide 1
GPA Architecture: Phase 3a Part 1
JWS Signatures (COMPLETE ✓ 2026-06-04)
Provider
Input
4 Agents
5 Gates
JSONL +
Signatures
Verify
Key Features:
✓ Storage: Local JSONL files (decision_log/)
✓ Signatures: RSA-PSS SHA-256 on each record
✓ Verification: CLI tool + Python API
✓ Cost: $0 (no server required)
✓ PHASE 3A WEEK 1 COMPLETE — JWS signatures deployed (commit 28bc13c)

## Slide 2
GPA Architecture: Phase 3a Part 2 (NOW ACTIVE)
MongoDB Implementation (Starting Week 2 ✓)
ONLINE: MongoDB
✓ Real-time case queries
✓ Parallel writes
✓ Fast dashboard queries (50ms)
✓ Indexed by case_id, status
✓ Auto replication & backup
✓ Serves nursing dashboards
ARCHIVE: Signed JSONL
✓ Nightly export from MongoDB
✓ JWS signatures preserved
✓ Append-only, immutable
✓ Independently verifiable
✓ Forensic audit grade
✓ Verifiable offline
Implementation (Phase 3 Week 2-3):
→ persistence/mongo_client.py (CaseStore + MongoDBCaseStore)
→ logs/bilateral_logger_mongodb.py (sign-write to MongoDB)
→ ops/export_signed_cases.py (nightly JSONL export)
→ config/persistence.yaml (mode: jsonl ↔ mongodb)
Cost Options:
Local Docker: $0
MongoDB Atlas: $50–200/mo
Effort: 6–8 hours
Risk: Low
✓ USER APPROVAL: MongoDB moved from Phase 3b/4 (deferred) to Phase 3a (ACTIVE NOW)
Starts immediately after JWS signatures (Week 2-3). Hybrid architecture preserves forensic admissibility.